# Sprint 2 Backlog

# Goal:

Build core referral functionality with post management, search capabilities, request system, and enhanced profile features to create a fully functional professional referral platform.

# Sprint Planning/Tasks:

| Assignee | Task Description | Progress |
| --- | --- | --- |
| freddy-nguyen-tamu | Implement Referral Post Management System | Done |
| freddy-nguyen-tamu | Implement Referral Request System | Done |
| freddy-nguyen-tamu | Implement Dashboard Page to Fetch Requests | Done |
| freddy-nguyen-tamu | Implement Messaging System to Follow Up on Requests | Done |
| khussalpradhan | As a User, I need the backend logic to handle Resume (PDF) uploads to my profile | Done |
| khussalpradhan | As a User, I need the backend logic to search the homepage feed | Done |
| ajitrskul | As a registered user, I want to delete an education or work experience entry from my profile | Done |
| ajitrskul | As a student or alumni seeking a referral, I want to search referral posts by matching text across job title, company, and description | Done |
| ajitrskul | As a user who posts referrals, I want the ability to toggle between viewing my own referral posts and posts from other users | Done |
| ajitrskul | As a registered user, I want to edit additional parts of my profile, including headline, summary, resume upload, and other professional details | Done |
| davidliu2024 | As a User, I want to browse referral posts on the homepage | Done |
| davidliu2024 | As a User, I want to fill out a referral request form | Done |
| davidliu2024 | As a User, I want to verify experience dates, education dates, and change my password securely | Done |
| davidliu2024 | As a User, I want the homepage to show only active referral posts | Done |
| davidliu2024 | As a Referrer, I want to view and manage incoming referral requests | Done |
| khussalpradhan | As a Developer, I need the application deployed to a production environment on Heroku with PostgreSQL and SendGrid | Done |

# Increment:

Functional referral platform with post creation and management, advanced search capabilities, referral request system with messaging, enhanced profile editing with resume uploads, and comprehensive dashboard for request management.

# Sprint Review:

During the Sprint 2 review with the professor, the team demonstrated the completed implementation of the platform’s core referral functionality. The walkthrough focused on how students and alumni can now both create referral posts and request referrals, showcasing major advancements in usability, communication, and profile completeness.

The team began by presenting the referral post management system, including creating, editing, viewing, and toggling between a user’s own posts and posts from others. They also demonstrated the new search capabilities, which allow users to filter and discover referral opportunities by matching text across job titles, company names, and post descriptions. This significantly improves the platform’s ability to surface meaningful opportunities for TAMU students.

The review continued with an end-to-end demonstration of the referral request workflow. Users can now submit structured referral requests, and referrers are able to view, track, and manage incoming requests from their personalized dashboard. The inclusion of a built-in messaging system allows applicants and referrers to follow up directly on referral requests, reducing the need for external communication tools.

The team also showcased the expanded profile management features, including resume PDF uploads, profile editing for headlines and summaries, and the ability to manage professional experience entries. These enhancements help users create more complete and professional profiles, similar to a LinkedIn-style presentation.

Finally, the team demonstrated the successful deployment of the platform to Heroku, complete with PostgreSQL integration and email delivery through SendGrid. This production-ready deployment confirmed the stability of the system and ensured the application could be reliably accessed for future testing and use.

Overall, the professor observed that Sprint 2 delivered a fully functional prototype of a referral platform with rich features supporting communication, discovery, and professionalism. The team emphasized their adherence to Rails best practices and highlighted how these new capabilities build on the solid foundations created during Sprint 1.

# Sprint Retrospective:

## What went well:

- Core referral functionality successfully implemented ahead of schedule

- Advanced search features providing robust filtering capabilities

- Resume upload system integrated seamlessly with profile management

- Messaging system enhances communication between users

- Dashboard provides excellent visibility into referral activities

- All carryover problems from Sprint 1 are resolved

## Areas for improvement:

- We could have communicated better to not overlap work between two team members that one time at the start of sprint 2.